Membership Registration and Approval Implementation Plan

Malanga Community Welfare Scheme

A phased implementation plan for digitising the Malanga Community Welfare membership application, review, payment, activation, probation, and full-membership process.

# 1. Objectives

Provide a simple online self-registration process for applicants inside and outside Malanga.

Give the Welfare Committee a controlled review and approval workflow.

Automate payment references, payment verification, membership-number generation, notifications, and probation tracking.

Maintain accurate, secure, and auditable member records.

# 2. Scope and Core Modules

| Module | Minimum capability |
| --- | --- |
| Applicant portal | Application form, document upload, confirmation, and application-status tracking. |
| Committee dashboard | Application queue, search, verification, approve/reject actions, notes, and audit history. |
| Payment module | Unique reference, payment instructions, callback/reconciliation, and payment status. |
| Membership register | Membership Number, profile, dependants, next of kin, status, and downloadable records. |
| Probation engine | Age-band rules, probation start/end dates, reminders, and automatic full-membership transition. |
| Notifications | SMS/email templates for each application, approval, payment, activation, rejection, and probation event. |
| Administration and reporting | User roles, villages, configuration, reports, exports, and audit logs. |

# 3. Business Rules to Configure

Applicants may be Malanga residents or non-residents.

Malanga residents select one of the 14 configured villages; non-residents enter their current location.

Applicants above 75 years are not eligible for admission.

Applicants aged up to 50 years receive a 3-month probation period.

Applicants aged 51–75 years receive a 6-month probation period.

Probation starts only after payment is verified and membership is activated.

Full Membership is granted automatically when the probation end date is reached, subject to any recorded suspension or constitutional restriction.

Membership Number is generated once, is unique, and is never reassigned.

# 4. Delivery Phases

| Phase | Activities | Deliverable |
| --- | --- | --- |
| Phase 1 — Requirements and governance | Confirm Constitution requirements, fields, approval authority, rejection reasons, payment provider, notification channels, privacy requirements, and reporting needs. | Approved requirements and decision matrix |
| Phase 2 — User experience and data design | Design applicant form, committee dashboard, statuses, database fields, village list, membership-number format, and notification templates. | Signed-off screens and data model |
| Phase 3 — Build the application workflow | Implement registration, validation, uploads, acknowledgement, committee queue, approval/rejection, and audit trail. | Working application workflow |
| Phase 4 — Integrate payments and notifications | Configure payment reference, payment callback or reconciliation, SMS/email messages, retries, and exception handling. | Verified payment-to-activation flow |
| Phase 5 — Probation and membership register | Implement age calculation, probation dates, reminders, automatic full-membership transition, member profile, and reports. | Complete membership lifecycle |
| Phase 6 — Testing and data protection | Run functional, security, usability, payment, notification, and recovery tests; fix defects and approve release. | User acceptance sign-off |
| Phase 7 — Pilot and rollout | Pilot with a small Committee group and selected applicants, monitor results, train users, then launch to all applicants. | Production launch and support plan |

# 5. Recommended Application Statuses

Draft

Submitted — Awaiting Review

Under Review

Approved — Payment Pending

Payment Pending Verification

Active — Probation

Active — Full Member

Rejected

Suspended

Withdrawn

# 6. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Applicant | Submit accurate information, accept the declaration, pay the fee after approval, and respond to requests. |
| Welfare Committee Reviewer | Check eligibility, completeness, supporting information, and make a documented recommendation. |
| Welfare Committee Approver | Approve or reject applications and authorise exceptional decisions. |
| Treasurer/Finance Officer | Monitor payment notifications, reconcile exceptions, and confirm payment records. |
| System Administrator | Manage users, roles, villages, templates, configuration, backups, and audit access. |
| System/Implementation Team | Build, test, deploy, secure, monitor, and support the system. |

# 7. Testing Checklist

Required-field and National ID validation

Duplicate National ID and phone-number handling

Resident village selection and non-resident location entry

Repeatable dependant records

Optional photo upload and file-type/size restrictions

Acknowledgement, approval, rejection, payment, activation, and probation notifications

Correct age calculation at activation

Correct 3-month and 6-month probation dates

Automatic rejection for applicants above 75

Duplicate payment and delayed payment handling

Unique Membership Number generation

Role permissions and audit logs

Data backup, recovery, and secure access

Mobile-phone usability and low-bandwidth behaviour

# 8. Launch Readiness Checklist

Constitution and fee rules approved by the Welfare Committee

Payment account and reconciliation owner confirmed

SMS/email sender and message templates configured

Committee users created with least-privilege access

Village list and membership-number format confirmed

Privacy notice and consent wording approved

Support contact and escalation process published

Pilot results reviewed and outstanding critical defects closed

Backup and incident-response procedures tested

# 9. Key Risks and Controls

| Risk | Control |
| --- | --- |
| Incorrect or fraudulent details | Require declaration, National ID review, Committee verification, and audit trail. |
| Payment received but membership not activated | Use payment callbacks plus daily reconciliation and exception alerts. |
| Unauthorised access to personal data | Use role-based access, secure storage, strong passwords, and access logs. |
| Applicants misunderstand probation | Display probation dates and benefit eligibility clearly in approval and activation messages. |
| Connectivity or SMS failure | Keep status visible in the portal and provide retry queues/manual contact procedures. |

# 10. Immediate Next Actions

Approve the age and probation policy: up to 50 years = 3 months; 51–75 years = 6 months; above 75 years = no admission.

Confirm the registration fee, payment provider, and whether the phone number will be the payment reference.

Confirm the Welfare Committee approval quorum and authorised users.

Approve the final form fields, declaration, privacy wording, and notification messages.

Select the implementation team and agree the pilot date.